DEVELOPMENT

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges/Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/ Programme Name & Code |  | Construction of Padma Multipurpose Bridge | 9030 |  |  |  |

| Package No. | Description of Procurement package as per DPP WORKS | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (in lakh Taka) | Time code for process | Advertise prequel (if applicable) | Tender opening | Invite/ Advertise Tender | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| WD01 | Office Maintenance Work | - | LS | OTM | MoRTB | GoB | 40.00 | Planned Dates |  | Sep. 17 | 15 Oct. 17 | 31 Oct. 17 | Nov. 17 | 8 Nov. 17 | May 17 | 90 days | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD02 | Office Extension Work | - | LS | OTM | MoRTB | GoB | 500.00 | Planned Dates |  | 21 Nov. 12 | 22 Oct. 12 | 18 Nov. 13 | 12 Apr. 17 | 05 Apr. 17 | 12 Apr. 17 | 60months | 18 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD03 | Vehicle Maintenance | - | LS | RFQ | Project Director | GoB | 50.00 | Planned Dates |  | As per requirement within July 2017 to May 2018 |  | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD04 | Computer & Office equipments Repair | - | LS | RFQ | Project Director | GoB | 5.00 | Planned Dates |  | As per requirement within July 2017 to May 2018 |  | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD05 | Purchase of Computer & Accessories | - | LS | RFQ | Project Director | GoB | 10.00 | Planned Dates |  | As per requirement within July 2017 to May 2018 |  | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD06 | Office Equipments | - | LS | RFQ | Project Director | GoB | 5.00 | Planned Dates |  | As per requirement within July 2017 to May 2018 |  | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD07 | Furniture | - | LS | RFQ | Project Director | GoB | 10.00 | Planned Dates |  | As per requirement within July 2017 to May 2018 |  | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
| WD08 | Tree Plantation at Janjira Approach Road & Selected Brisge End Facilities (AR-01) |  | LS | Single Source MoU With Department Of Forest in process | Department Of Forest | GoB | 323.00 | Planned Dates |  | Sep. 17 | 15 Oct. 17 | 31 Oct. 17 | Nov. 17 | 8 Nov. 17 | May 17 | 365 days | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |

| WD09 | Additional grant of Relocation in Madaripur zilla, Shariatpur zilla, Munshiganj zilla Implementation by ESDO (CNGO) |  | LS | OTM | Project Director | GoB | 1000.00 | Planned Dates |  |  |  |  |  |  | May 15 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD10 | Land Development Cost for self Relocation affected House Hold Implementation by ESDO (CNGO) |  | LS | OTM | Project Director | GoB | 500.00 | Planned Dates |  |  |  |  |  |  | May 15 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD11 | Repair Maintance & Rehabilitations of Internal Road, street light, water pump & water supply of RS-2, RS-3, RS-4, RS-5, RS-6, RS-7 & RS-8 |  | LS | OTM | Project Director | GoB | 400.00 | Planned Dates |  |  |  |  |  |  | May 17 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD12 | Punlic Health Action for Host area 3 (three) sadar Hospital in 3 District ( Madaripur, Shariatpur & Munshiganj) 4 (four) Upzilla Hospital in 3 upzilla (Janjira, Shibchar, Lohajong & Sripur) |  | LS | OTM | Project Director | GoB | 100.00 | Planned Dates |  |  |  |  |  |  | Oct. 17 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD13 | Operation & Management of 4(four) Primary School & 5 (five) Health Centre Implementation by RIC |  | LS | OTM | Project Director | GoB | 500.00 | Planned Dates |  |  |  |  |  |  | Feb. 17 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD14 | Road Construction at Host area in Munshiganj, Shariatpur for Project affected Area. |  | LS | OTM | Project Director | GoB | 2500.00 | Planned Dates |  |  |  |  |  |  | Sep. 17 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD15 | Construction of Infrastructure and civic amenities in Host area, at 3 (three) District ( Madaripur, Shariatpur & Munshiganj) |  | LS | OTM | Project Director | GoB | 500.00 | Planned Dates |  |  |  |  |  |  | May 17 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |
| WD16 | Construction of Infrastructure and civic amenities at RS-8, Mawa site Construction area. |  | LS | OTM | Project Director | GoB | 500.00 | Planned Dates |  |  |  |  |  |  | June 16 |  |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges/Bridges Division |
| --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |
| Project/ Programme Name & Code |  | Construction of Padma Multipurpose Bridge | 9030 |

| Pakage No. | Description of Procurement package per DPP GOODS | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (in Lakh Taka) | Time code for process | Invite/ Advertise Tender | Tender opening | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| GD1 | Supply of accessories (for Computer, Laptop, Printer & Photocopier.) | - | LS | OTM/ RFQ/ Direct Purchase | Project Director | GoB | 15.00 | Planned Dates | Sep. 17 | 15 Oct. 17 | 31 Oct. 17 | Nov. 17 | 8 Nov. 17 | May 17 | 90 days | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |
| GD2 | Purchase of Office stationary | - | LS | OTM/ RFQ/ Direct Purchase | Project Director | GoB | 20.00 | Planned Dates | Sep. 17 | 15 Oct. 17 | 31 Oct. 17 | Nov. 17 | 8 Nov. 17 | May 17 | 90 days | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |
| GD3 | Vehicle Purchase | - | LS | OTM | Project Director | GoB | 35.00 | Planned Dates | Sep. 17 | 15 Oct. 17 | 31 Oct. 17 | Nov. 17 | 8 Nov. 17 | May 17 | 90 days | 12 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges/Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/ Programme Name & Code |  | Construction of Padma Multipurpose Bridge | 9030 |  |  |  |

| Package No. | Description of Procurement Item as per DPP SERVICES | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (In lakh Taka) | Time code for process | Invitation for EOI | Issue RFP | Technical proposal opening | Technical proposal Evaluation | Financial proposal opening & Evaluation | Negotiation | Approval | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| SD1 | Establishment of Museum at Padma Project | Man month (mm) | 61 | Single Source, MOU with Zoology Department, Dhaka University (DPM) | MoRTB | GoB | 163.00 | Planned Dates |  |  |  |  |  |  |  | 20 Jan. 2016 | 220 Days | 60 Month |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Actual Dates |  |  |  |  |  |  |  |  |  |  |
| Total | 7176.00 |

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges /Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/ Programme Name & Code |  | Support to Dhaka Elevated Expressway PPP Project | 7000 |  |  |  |

| Pakage No. | Description of Procurement package per DPP GOODS | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (in Lakh Taka) | Time code for process | Invite/ Advertise Tender | Tender opening | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| GD1 | Purchase of Vehicle | No. | Pajero 1 Microbus 1 | DPM/ OTM | Project Director/BBA/Bridge Division | GoB | 135.19 | Planned Dates | July’17 | Aug’17 | Aug’17 | Sep’17 | Oct’17 | Oct’ 17 | 04 months |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
| GD2 | Purchase of Motorcycle | No. | Motor cycle 7 | DPM/ OTM | Project Director/BBA/Bridge Division | GoB | 10.50 | Planned Dates | Sep’17 | Sep’17 | Oct’17 | Oct’17 | Nov’17 | Nov’17 | 03 months |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
| GD3 | Supply of office furniture |  | LS | OTM/ RFQ | Project Director | GoB | 3.0 | Planned Dates | Sep’17 | Oct’17 | Oct’17 | Nov’17 | Nov 17 | Nov’17 | 03 months |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
| GD4 | Supply of Desktop Computer, Printer, Photocopier and Office equipment’s including customized/accounting software |  | Computer-2, Laptop-1, Printer -2, scanner-1, UPS-2, Camera-1 | OTM/ RFQ | Project Director | GoB | 5.00 | Planned Dates | Dec’17 | Dec’17 | Dec’17 | Jan ’18 | Jan’18 | Jan’18 | 02 months |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
| GD5 | Purchase of Office stationary | - | LS | OTM/ RFQ/ DMP | Project Director | GoB | 8.00 | Planned Dates | Aug’17 | Sep’17 | Sep’17 | Sep’17 | Sep’17 | Sep’17 | 02 months |  |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |
| GD6 | Office Equipment- Purchase of Air Condition, Refrigerator and Calculator, | No | AC-1, REF-1 | DMP/ RFQ | Project Director | GoB | 3.0 | Planned Dates | Oct’17 | Oct’17 | Oct’17 | Nov’17 | Nov’ 17 | Dec’17 | 03 months |  |
|  |  |  |  |  |  |  |  | Plan Days |  |  |  |  |  |  |  |  |
| GD7 | Telephonic Equipment | No | Telephone set-5, Intercom-5, Fax-1 | RFQ | Project Director | GoB | 1.5 | Planned Dates | Oct’17 | Oct’17 | Oct’17 | Nov’17 | Nov’ 17 | Dec’17 | 03 months |  |
|  |  |  |  |  |  |  |  | Plan Days |  |  |  |  |  |  |  |  |

Annual Procurement Plan_(2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges /Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/Programme Name & Code |  | Support to Dhaka Elevated Expressway PPP Project | 7000 |  |  |  |

| Pakage No. | Description of Procurement package as per DPP WORKS | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (in lakh Taka) | Time code for process | Advertise preque (if applicabl) | Tender opening | Invite/ Advertise Tender | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| WD1 | Project site office establishment | 1 |  | OTM/RFQ | Project Director | GoB | 100.00 |  |  |  | Sep’17 | Oct’17 | Nov’17 | Nov’17 | Dec’17 |  | Dec’18 |
| WD2 | Construction of CRP (Mosques, Madrasha, school etc.,) | 3 |  | DPM | PD/BBA/ Bridge Division | GoB | 3800.00 |  |  |  |  |  |  |  | Nov ‘17 |  |  |
| WD3 | Relocation of Utility of Dhaka WASA (2nd & 3rd Phase) |  |  | DPM | Dhaka WASA | GoB | 7000.00 |  |  |  |  |  |  |  | Nov,15 |  | April 17 |
| WD4 | Relocation of Utility of DESCO/DESA/PDB (2nd & 3rd Phase) |  |  | DPM | DESCO/DESA/PDB | GoB | 2256.04 |  |  |  |  |  |  |  | Nov,15 |  | April 17 |
| WD5 | Relocation of Utility of BTCL (2nd & 3rd Phase) |  |  | DPM | BTCL | GoB | 1262.96 |  |  |  |  |  |  |  | Nov,15 |  | April 17 |
| WD6 | Relocation of Utility of TITAS GAS (2nd & 3rd Phase) |  |  | DPM | TITAS GAS | GoB | 1500.00 |  |  |  |  |  |  |  | Nov,15 |  | April 17 |
| WD7 | Site improvement of Resettlement Area | Acres | 40 | OTM | Bridge Division | GoB | 2188.00 |  |  |  |  |  |  |  | Dec’14 |  | Oct 16 |
| WD8 | Demolition of Building (2nd & 3rd Phase) | LS |  | DPM | Bridge Division | GoB | 6672.00 |  |  |  |  |  |  |  | Sep,16 |  | June 17 |
| WD9 | Building Construction in RS area with ancillary works | LS |  | OTM | CCGP | GoB | 76508.00 |  |  |  |  | Sep ‘17 | Oct’17 | Nov’17 | Nov’17 |  | March’20 |

*This is preliminary estimate for DWASA. Final cost estimate for relocation of utilities to be done by the Bangladesh Army.

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges /Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/ Programme Name & Code |  | Support to Dhaka Elevated Expressway PPP Project | 7000 |  |  |  |

| Pakage No. | Description of Procurement Item as per DPP SERVICES | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (In lakh Taka) | Time code for process | Invitation for EOI | Issue RFP | Technical proposal opening | Technical proposal Evaluation | Financial proposal opening & Evaluation | Negotiation | Approval | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| SD1 | Appointment of NGO for implementation of RAP of DEE Project | mm | 1128 | OTM | CCGP | GoB | 1000.00 | Planned Dates |  |  |  |  |  |  |  | Oct 2014 |  | Oct 2019 |
| SD2 | Consultancy service of Safety Audit and Management Support for DEE Project | mm |  | OTM | CCGP | GoB | 4600.00 | Planned Dates |  |  |  |  |  |  |  | April 16 |  | April 21 |
| SD3 | Consultancy Services- Independent Engineer | mm | 400 | OTM | CCGP | GoB | 3000.00 | Planned Dates |  |  |  |  |  |  |  | Apr’14 |  | Apr’19 |
| SD4 | Consultancy Service for Design & Supervision of Construction of Building and relevant facilities in RS area | mm | 918 | OTM | CCGP | GoB | 1200.00 | Planned Dates |  |  |  |  |  |  |  | Nov 15 |  | Nov 2018 |
| SD5 | Individual Consultant for RS Specialist, LA Specialist, Environment Specialist | mm | 180 | OTM | Bridges Division | GoB | 350.00 | Planned Dates |  |  |  |  |  |  |  | Nov’15 |  | April 2020 |
| SD6 | MIS development-project archive and video documentary | mm | 50 | OTM | Project Director | GoB | 500.00 | Planned Dates | Oct’17 | Nov’17 | Dec’18 | Jan ’18 | Feb’18 | Mar’18 | Mar’18 | Mar’18 |  | Dec’20 |
| Total | 112103.19 |

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges /Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/ Programme Name & Code |  | Construction of Multi Lane Road Tunnel under the river Karnaphuli | 5015 |  |  |  |

| Pakage No. | Description of Procurement package per DPP GOODS | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (in Lakh Taka) | Time code for process | Invite/ Advertise Tender | Tender opening | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| GD1 | Procurement of New vehicles & Motor cycles (Motorcycle-12nos) | No. | 12 | DPM/OTM | Division | GOB | 24.00 | Planned Dates | Oct’17 | Oct’17 | Nov’17 | Nov’17 | Dec’17 | Dec’17 | Dec’17 | Feb’18 |
|  |  |  |  |  |  |  |  | Planned Days |  | 21 | 30 | 7 | 7 | 7 | 3 months |  |
| GD2 | Procurement of Desktop Computer with printer, Laptop (Desktop with printer-13, Laptop-4, Photocopy-2 Nos, Fax-2 Nos and Projector-1 Nos) | No. | 22 | OTM | PD | GoB | 23.40 | Planned Dates | Sep, 17 | Sep, 17 | October,17 | Nov,17 | Nov,17 | Nov, 17 | 2.5 months | 2 months |
|  |  |  |  |  |  |  |  | Planned Days |  | 21 | 30 | 7 | 7 | 7 | 2.5 months | 02 months |
| GD6 | Office Stationary | LS |  | RFQ/Direct Purchase | PD | GoB | 7.50 | Planned Dates | Aug, 17 to June, 18 |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges /Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/Programme Name & Code |  | Construction of Multi Lane Road Tunnel under the river Karnaphuli | 5015 |  |  |  |

| Pakage No. | Description of Procurement package as per DPP WORKS | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (in lakh Taka) | Time code for process | Advertise preque (if applicabl) | Tender opening | Invite/ Advertise Tender | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| WD1 | Construction of Tunnel & Approaches (including viaduct, toll plaza, service area) | Km | 9.092 | DPM (CCCC) | CCGP | GOB & Chinese EXIM Bank loan | 554520.00 | Planned Dates |  |  |  |  |  |  | jun, 15 |  | jun, 20 |
| WD2 | Resettlement Site development for affected people | LS |  | OTM | BBA | GoB | 500.00 | Planned Dates |  |  | Sep, 17 | Dec, 17 | Jan,18 | Feb, 18 | Feb, 18 | 6 months | Dec, 18 |

Annual Procurement Plan (2017-2018)

| Ministry/ Division |  | Ministry of Road Transport & Bridges /Bridges Division |  |  |
| --- | --- | --- | --- | --- |
| Agency |  | Bangladesh Bridge Authority |  |  |  |
| Procuring Entity Name & Code |  | Bangladesh Bridge Authority | 7105 |  |  |  |
| Project/ Programme Name & Code |  | Construction of Multi Lane Road Tunnel under the river Karnaphuli | 5015 |  |  |  |

| Pakage No. | Description of Procurement Item as per DPP SERVICES | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (In lakh Taka) | Time code for process | Invitation for EOI | Issue RFP | Technical proposal opening | Technical proposal Evaluation | Financial proposal opening & Evaluation | Negotiation | Approval | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| SD1 | NGO Services for Implementation of Resettlement Action Plan | Month | 36 | QCBS | CCGP | GOB | 700.00 | Planned Dates |  | 07 Aug, 16 | 05 Sep,17 | 25 Sep, 17 | 2 Oct, 17 | 9 Oct, 17 | 12 Oct, 17 | 19 Oct, 17 | 2.5 months | 36 months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  |  |  |
| SD2 | NGO Services for External Monitoring of Resettlement Plan | Month | 6 | QCBS | Ministry/Division | GOB | 100.00 | Planned Dates | 15 Jan, 18 | 28 Feb, 18 | 28 Mar, 18 | 15 Apr, 16 | 22 Apr, 16 | 29 Apr, 16 | 06 May, 18 | 13 may, 18 | 4 months | Jun, 19 |
|  |  |  |  |  |  |  |  | Planned Days |  | 45 | 30 | 17 | 7 | 7 | 7 | 7 |  | 12 months |
| SD10 | Selection of Environmental Specialist | Month | 60 | QCBS/DP | Ministry/Division | GOB | 220.50 | Planned Dates | 01 Sep, 17 | 30 Sep, 17 | 21 Oct, 17 | 05 Nov, 17 | 12 Nov, 17 | 19 Nov, 16 | 26 Nov, 18 | 01 Dec, 18 | 3 months | 60 months |
|  |  |  |  |  |  |  |  | Planned Days |  | 30 | 21 | 15 | 7 | 7 | 7 | 7 | 3 months | 60 months |
| SD11 | Selection of Independent Environmental Consultant | Month | 60 | QCBS/DP | Ministry/Division | GOB | 155.00 | Planned Days | 15 Aug, 17 | 14 Sep, 17 | 05 Oct, 17 | 20 Oct, 17 | 27 Oct, 17 | 03 Nov, 16 | 10 Nov, 18 | 15 Nov, 18 | 3 months | 60 months |
|  |  |  |  |  |  |  |  | Planned Days |  | 30 | 21 | 15 | 7 | 7 | 7 | 5 | 3 months | 60 months |
| Total | 556250.40 |