Non-Development

Annual Procurement Plan for FY 2016-2017

Ministry/Division: Ministry of Road Transport & Bridges / Bridges Division

Procuring Entity Name & Code: Bangladesh Bridge Authority 	7105

Technical Wing

| Package No. | Description of procurement package works | Unit | Quantity | Procurement Method & Type | Contract Approving Authority | Source Of Funds | Estd. Cos in Lac Tk. | Time Code for process | Not Used in goods | Invite/ Advertise Tender | Tender Opening | Tender Evaluation | Approval to Award | Notification of Award | Signing Of Contract | Total time to Contract Signing | Time for Completion of Contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 1. | Engaging Operator for upgradation/supply, installation of real time online (web-based) computerized Toll Collection system including Operation & Maintenance (O&M) of the toll collection system and associated works of Bangabandhu bridge for 5 (Five) years. | - | As per BOQ | OTM | Purchase Committee | GOB | 6000.00 | - | - | Mar/16 | April/16 | July/16 | Nov/16 | Dec/16 | Dec/16 | 10 months | 60 months. (After Award of Contract) |
| 2. | Bank Protection works of Dhaleswari spill channel near housing area of Bangabandhu Bridge Site, Bhuapur, Tangail. |  | As per BOQ | OTM | Secretary/ ED | GOB | 1200.00 | - | - | Sep/16 | Oct/16 | Nov/16 | Dec/16 | Jan/17 | Feb/17 | 6 months (After Approval of Estimate) | 6 months. (After Award of Contract) |
| 3. | Supply of Blasted Angular Rock for protection of both Guide Bund & BHP |  | As per BOQ | OTM | Secretary/ ED | GOB | 900.00 | - | - | Sep/16 | Oct/16 | Nov/16 | Dec/16 | Jan/17 | Feb/17 | 6 months (After Approval of Estimate) | 12 months. (After Award of Contract) |
| 4. | Beautification around the Portrait of Bangabandhu Sheikh Mujibur Rahman and Construction of Food Corner and Wash Room at both sides of Bangabandhu Bridge, Bhuapur, Tangail / Sirajgonj | - | As per BOQ | OTM | Secretary/ ED | GOB | 65.00 | - | - | Jun/16 | Aug/16 | Sep/16 | Sep/16 | Oct/16 | Oct/16 | 5 months | 6 months. (After Award of Contract) |
| 5. | Construction of Drain Behind Housing Complex of Bangabandhu Bridge Area, Bhuapur, Tangail |  | As per BOQ | OTM | Secretary/ ED | GOB | 57.00 | - | - | July/16 | Aug/16 | Sep/16 | Oct/16 | Oct/16 | Nov/16 | 5 months | 6 months. (After Award of Contract) |
| 6. | Construction of Flexible pavement from west round about to echo park. |  | As per BOQ | OTM | Secretary/ ED | GOB | 65.00 | - | - | Sep/16 | Oct/16 | Nov/16 | Dec/16 | Jan/17 | Feb/16 | 6 months (After Approval of Estimate) | 6 months. (After Award of Contract) |
| 7. | Rehabilitation of main connecting road of east resettlement area of Bangabandhu Bridge site, Bhuapur, Tangail. |  | As per BOQ | OTM | Secretary/ ED | GOB | 53.00 | - | - | Sep/16 | Oct/16 | Nov/16 | Dec/16 | Jan/17 | Feb/16 | 6 months (After Approval of Estimate) | 6 months. (After Award of Contract) |
| 8. | Re-construction of workshop &store area | - | As per BOQ | OTM | Secretary/ ED | GOB | 1000.00 | - | - | Dec/16 | Jan/17 | Feb/17 | Feb/17 | Mar/17 | Apr/17 | 5 months (After Approval of Estimate) | 12 months. (After Award of Contract) |
| 9. | Purchase of Fixed Speed camera for east-west approach road & main bridge. |  | As per BOQ | OTM | Secretary/ ED | GOB | 40.00 | - | - | Dec/16 | Jan/17 | Feb/17 | Feb/17 | Mar/17 | Apr/17 | 5 months (After Approval of Estimate) | 6 months. (After Award of Contract) |
| 10. | Fencing around VIP cottage garden and bridge trial section segment. |  | As per BOQ | OTM | Secretary/ ED | GOB | 20.00 | - | - | Dec/16 | Jan/17 | Feb/17 | Feb/17 | Mar/17 | Apr/17 | 5 months (After Approval of Estimate) | 6 months. (After Award of Contract) |
| 11. | Construction of Toll plaza at both sides of contract-7 Road. |  | As per BOQ | RFQ | Secretary/ ED | GOB | 5.00 | - | - | Nov/16 | Nov/16 | Nov/16 | Dec/16 | Dec/16 | Dec/16 | 1 month (After Approval of Estimate) | 1 month. (After Award of Contract) |
| 12. | Generator shifting from Workshop to west toll plaza. |  | As per BOQ | RFQ | Secretary/ ED | GOB | 5.00 | - | - | Nov/16 | Nov/16 | Nov/16 | Dec/16 | Dec/16 | Dec/16 | 1 month (After Approval of Estimate) | 1 month. (After Award of Contract) |
| 13. | Supply, Installation, Testing & Commissioning 2 nos. Air Cooler and 1 no. Refrigerator at West Police Station Guest Room, Sirajgonj |  | As per BOQ | RFQ | Secretary/ ED | GOB | 2.00 | - | - | July/16 | July/16 | Aug/16 | Aug/16 | Aug/16 | Sep/16 | 1 month (After Approval of Estimate) | 1 month. (After Award of Contract) |
| 14. | Purchase & Supply of Furniture (Sofa Set with 2nos. tea-table, Semi Double Bed with matress, Wooden Waredrob) For West Police Station Guest Room, Sirajgonj |  | As per BOQ | RFQ | Secretary/ ED | GOB | 2.00 | - | - | July/16 | July/16 | Aug/16 | Aug/16 | Aug/16 | Sep/16 | 1 month (After Approval of Estimate) | 1 month. (After Award of Contract) |
| 15. | Purchase & Supply of 1 no. AC, IPS, Oven, Guizer & Juice maker for West Police Station Guest |  | As per BOQ | RFQ | Secretary/ ED | GOB | 2.00 | - | - | Aug/16 | Sep/16 | Sep/16 | Sep/16 | Oct/16 | Oct/16 | 1 month (After Approval of Estimate) | 1 month. (After Award of Contract) |

Annual Procurement Plan for FY 2016-2017

Ministry/Division: Ministry of Road Transport & Bridges /Bridges Division

Procuring Entity Name & Code: Bangladesh Bridge Authority 	7105

Admin. Wing

| Package No. | Description of procurement package goods | Unit | Quantity | Procurement Method & Type | Contract Approving Authority | Source of Funds | Estd. Cost in Tk. (Lakh) | Time Code for process | Not Used in goods | Invite Advertise/ Tender | Tender Opening | Tender Evaluation | Approval to Award | Notification of Award | Signing of Contract | Total time to Contract Signing | Time for Completion of Contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
|  | Stationary, Electric, Computer Appliance and Consumable goods during the financial year 2014-2015. | enclosed | As per list | OTM | Executive Director | BBA | 15.00 | - | - | 16/06/2016 | 30/06/2016 | 20/08/2016 | 25/09/2016 | 27/08/2016 | 30/08/2016 | 2 Months | 12 Months |
|  | Transport Fuel ( Octane/Diesal/CNG & Lubricants) | As per require ment | As per require ment | Direct purchase | As per authority delegated | BBA | 55.00 | Planned dates | July 2016 to May 2017 |
|  |  |  |  |  |  |  |  | Planned days |  |
|  | Maintenance & Repair of vehicle | As per require ment | As per require ment | DM/RFQ/LTM | As per authority delegated | BBA | 15.00 | Planned dates | July 2016 to May 2017 |
|  |  |  |  |  |  |  |  | Planned days |  |
|  | Purchase of Jeep | As per require ment | As per require ment | DM/OTM | As per authority delegated | BBA | 360.00 | Planned dates | July 2016 to May 2017 |
|  |  |  |  |  |  |  |  | Planned days |  |

Annual Procurement Plan for FY 2016-2017

Ministry/Division: Ministry of Road Transport & Bridges /Bridges Division

Procuring Entity Name & Code: Bangladesh Bridge Authority 	7105

Finance & Accounts Wing

| Pakage No. | Description of Procurement Item as per DPP SERVICES | Unit | Quantity | Procurement Method & (Type) | Contract Approving Authority | Source of Funds | Estd. Cost (In lakh Taka) | Time code for process | Invitation for EOI | Issue RFP | Technical proposal opening | Technical proposal Evaluation | Financial proposal opening & Evaluation | Negotiation | Approval | Signing of Contract | Total time to Contract signing | Time for completion of contract |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 |
| SD1 | Appointment of Auditors for BBA Accounts for 2017-18 & 2018-19 | No. | 2 | Direct | Executive Director | BBA | 2.30 | Planned Dates | Dec/16 | - | - | - | Dec/16 | Feb/17 | Mar/17 | Apr/17 |  | 6 Months |
|  |  |  |  |  |  |  |  | Planned Days |  |  |  |  |  |  |  |  | 05 Months |  |
| SD2 | Appointment of Auditor for Auditing Revenue and Income collected of Bangubandhu Bridge of FY 2015-16. | Month | 6 | Direct | Executive Director | BBA | 0.80 | Planned Dates | Dec/16 | - | - | - | Dec/16 | Feb/17 | Mar/17 | Apr/17 |  | 6 Months |
|  |  |  |  |  |  |  |  | Planned Dates |  |  |  |  |  |  |  |  | 03 months |  |
| SD3 | Appointment of Income Tax Advisor for 3 years | Year | 3 | Direct | Executive Director | BBA | 3.00 | Planned Dates | Dec/16 | - | - | - | Dec/16 | Feb/17 | Mar/17 | Apr/17 |  | 3 Years |
|  |  |  |  |  |  |  |  | Planned Dates |  |  |  |  |  |  |  |  | 03 months |  |